PROJECT PLANNING PROJECT MILESTONE

|  |  |
| --- | --- |
| Date | 11 November 2022 |
| Team ID | PNT2022TMID12524 |
| Project Name | Deep learning Fundus Image  analysis for early detection of Diabetic Retinopathy |
| Maximum Marks | 4 Marks |

ACTIVITY LIST

|  |  |  |  |
| --- | --- | --- | --- |
| **S.NO** | **ACTIVITY TITLE** | **DESCRIPTION** | **DURATION** |
| 1 | Understanding the project and its requirement | Assign the team members and create repository in the GitHub, Assign the task to each team member and teach how to use the GitHub and IBM career education . | 1 week |
| 2 | Start the project | Advice students to attend classes of IBM portal create and develop an rough diagram based on project description and gather information on AI and IBM project and team leader assign task to each member of the project . | 1 week |
| 3 | Attend class | Team members and team lead must attend the classes and learn from classes provided by IBM and NALAYATHIRAN  and must gain access of MIT  license for the project. | 4 weeks |

|  |  |  |  |
| --- | --- | --- | --- |
| 4 | Budget and scope of project | Reduce cost efficiency and analyse the use of AI in the project | Progress |